RedAgent

Autonomous Penetration Testing Agent

Project Specification & Build Documentation

Raushan Raj

Computer Engineering, Thapar Institute of Engineering & Technology

Batch 2023–2027  |  Targeting: Red Team / Security Engineer Roles

Version 2.0  |  July 2026  |  Includes RAG + ChromaDB Module

# 1. Executive Summary

RedAgent is an autonomous penetration testing agent that combines LangGraph-based agentic AI with real security tooling to automatically plan, execute, and report on multi-step attack chains against target systems. Unlike traditional pentest tools that require manual operation, RedAgent reasons about a target, selects attack techniques, executes tools, analyzes results, and adapts its strategy — all autonomously.

This project is designed to be the flagship portfolio piece for securing a Red Team / Security Engineer role at 15–20 LPA+. It demonstrates three high-value skills simultaneously:

- Attacker mindset — real vulnerability exploitation against intentional targets

- Engineering depth — full-stack dashboard, agentic AI orchestration, AWS deployment

- AI fluency — LangGraph, ReAct pattern, tool calling, RAG pipeline, vector databases

Why RedAgent Wins for Placements • Covers Red Team, Security Engineering, and AI Engineering roles in one project • Testable against real VulnHub / Metasploitable machines — not just theory • Full-stack background (React, Node.js, AWS) directly applies to the dashboard and infra • LangGraph + RAG + ChromaDB covers the full modern AI stack interviewers care about • Demo-able in interviews: 45+ minutes of content from a single project

# 2. Project Overview

## 2.1 Core Concept

RedAgent takes a target IP or domain as input and executes a full penetration testing workflow autonomously:

Target Given → Agent Reasons → Plans Attack Chain ↓ ↓ Generates Report ← Analyzes Output ← Executes Tools ↑ Adapts if path fails

## 2.2 What Makes This Industry-Level

| Factor | Typical Student Project | RedAgent |
| --- | --- | --- |
| Execution | Runs tools manually | Agent reasons and executes autonomously |
| Adaptability | Fixed script | Replans if an attack path fails |
| Output | Terminal logs | Professional CVSS-scored pentest report |
| Coverage | One tool | 6+ tools orchestrated in sequence |
| Targets | VM screenshots | Real VulnHub / Metasploitable machines |
| Stack | Python script | React dashboard + Node.js + FastAPI + AWS |

# 3. System Architecture

## 3.1 Four-Layer Architecture

### Layer 1 — Brain (LangGraph Agent)

The core reasoning engine. Uses the ReAct (Reason-Act-Observe) pattern to think through attack strategy, decide which tool to use next, and adapt based on tool output.

- ReAct loop: Reason about target → Act with a tool → Observe result → Reason again

- Attack planning via chain-of-thought prompting

- Short-term memory: tracks what has been tried and what succeeded

- Long-term memory: stores findings across sessions using PostgreSQL

- Adaptive replanning: if a path fails, agent tries alternative techniques

### Layer 2 — Tool Belt (Security Tools)

Real security tools wrapped as LangGraph-compatible tools the agent can call:

| Tool | Purpose | Phase |
| --- | --- | --- |
| Nmap | Port scanning, service detection, OS fingerprinting | Recon |
| Subfinder | Subdomain enumeration | Recon |
| Nikto | Web server vulnerability scanning | Scanning |
| Nuclei | Template-based vulnerability detection | Scanning |
| SQLMap | SQL injection detection and exploitation | Exploitation |
| Metasploit RPC | Module execution, payload delivery, sessions | Exploitation |
| Custom scripts | Specific exploit chains, post-exploitation | Post-exploit |

### Layer 3 — Operator Dashboard (React + Node.js)

- Real-time attack chain visualization — see what the agent is doing live

- Agent reasoning stream — displays chain-of-thought as it happens

- Target scope management — add/remove targets, set exclusions

- Findings panel — live vulnerability feed as agent discovers issues

- One-click report export — generates PDF pentest report

### Layer 4 — Report Engine

- Auto-generates CVSS 3.1 scored vulnerability findings

- Executive summary written by LLM based on discovered vulnerabilities

- Technical detail section with proof-of-concept for each finding

- Remediation recommendations per finding

- MITRE ATT&CK technique mapping for each attack executed

- Output looks like a real professional pentest report

## 3.2 Complete Tech Stack

| Component | Technology | Why |
| --- | --- | --- |
| Agent Framework | LangGraph + LangChain | State machine agent, tool calling, memory |
| LLM | Claude API (claude-sonnet-4-6) | Reasoning, planning, report writing |
| RAG Pipeline | NVD CVE Database + sentence-transformers | Real-time CVE lookup during attacks |
| Vector Database | ChromaDB (local, persistent) | Stores 240K+ CVE embeddings for similarity search |
| Embeddings | all-MiniLM-L6-v2 (SentenceTransformers) | Fast, free, local — no API cost |
| Tool Execution | Python subprocess + Metasploit XMLRPC | Real tool integration |
| Backend API | FastAPI (Python) | Agent orchestration, tool management |
| Frontend | React 19 + shadcn/ui | Operator dashboard |
| Database | PostgreSQL | Findings store, session history |
| Cloud Infra | AWS EC2 + VPC | Isolated lab environment |
| Containerization | Docker + docker-compose | Clean environment management |
| Target Lab | VulnHub machines + Metasploitable | Legal test targets |

# 4. Build Roadmap — 3 Months

## Month 1 — Foundation (Weeks 1–4)

Month 1 Goal End-to-end flow working: Agent takes a target → runs Nmap + Nuclei → returns structured findings

### Week 1 — Lab Setup

- Set up AWS VPC with isolated private subnet (no internet access from target VMs)

- Deploy Metasploitable 2/3 and DVWA on EC2 as initial targets

- Configure Kali Linux EC2 instance as attack machine

- Set up Docker environment for clean tool management

- Verify Nmap, Nikto, Nuclei, SQLMap all working inside Docker

### Week 2 — Basic LangGraph Agent

- Build minimal ReAct agent with LangGraph

- Wrap Nmap as first tool (takes IP, returns port/service JSON)

- Wrap Nuclei as second tool (takes URL, returns vulnerability list)

- Test: agent receives target, reasons, calls Nmap, observes, calls Nuclei, summarizes

- Store findings in PostgreSQL

### Week 3 — Tool Expansion

- Add Subfinder tool for subdomain recon

- Add Nikto tool for web server scanning

- Add SQLMap tool with safe mode (detection only, no destructive exploitation yet)

- Build tool result parser — standardize output format across all tools

- Test full recon → scanning chain on Metasploitable

### Week 4 — Memory + Basic Dashboard

- Implement short-term memory: agent tracks what it has tried in current session

- Implement adaptive replanning: if Nikto finds nothing, agent tries different path

- Build minimal React dashboard: target input, agent status, live findings feed

- Connect React frontend to FastAPI backend via WebSocket for real-time updates

## Month 2 — Core Intelligence (Weeks 5–8)

Month 2 Goal Agent successfully exploits a real vulnerability on VulnHub machine and documents the full chain

### Week 5 — Metasploit Integration

- Set up Metasploit XMLRPC server in Docker

- Build Metasploit tool wrapper: search modules, set options, run exploit

- Agent learns to: identify service from Nmap → search relevant Metasploit module → attempt exploit

- Test against Metasploitable 2 (vsftpd backdoor, UnrealIRCd — known easy CVEs)

### Week 6 — Attack Chain Intelligence

- Build attack chain planner: agent creates multi-step plan before executing

- Implement fallback logic: if exploit fails, agent tries next module

- Add post-exploitation tools: whoami, ifconfig, credential dumping stubs

- Build MITRE ATT&CK mapper: tags each action with technique ID

### Week 7 — Dashboard Polish

- Build attack chain visualization — graph of nodes showing recon → scan → exploit flow

- Add agent reasoning stream panel — shows chain-of-thought in real time

- Add session history — list of past engagements with findings summary

- Implement target scope management — CIDR ranges, exclusion lists

### Week 8 — Report Engine v1

- Build report template with Executive Summary, Findings, PoC, Remediation sections

- Auto-fill findings from PostgreSQL (tool + CVSS score + evidence)

- Use Claude API to generate executive summary and remediation text

- One-click PDF export from dashboard

- Test: full engagement on VulnHub machine → professional PDF report

## Month 3 — Polish & Launch (Weeks 9–12)

Month 3 Goal 10+ VulnHub machines tested, GitHub README complete, demo video recorded, LinkedIn posts published

### Week 9 — Testing Blitz

- Run RedAgent against 10+ different VulnHub machines

- Document each engagement: target, attack chain, findings, agent decisions

- Fix edge cases: tools that fail, unexpected output formats, agent getting stuck

- Build a test suite: automated checks that agent flow works end-to-end

### Week 10 — RAG + ChromaDB Integration

- Get free NVD API key at nvd.nist.gov (instant, 2 minutes)

- Build NVD data pipeline: fetch all 240K CVEs, process into searchable text chunks

- Embed CVEs using sentence-transformers (all-MiniLM-L6-v2) — runs fully local, no API cost

- Store embeddings in ChromaDB persistent local database (~2–3 GB on disk)

- Build search_cve_database LangGraph tool — agent calls this after every Nmap service detection

- Update report engine: auto-fill CVE IDs, CVSS scores, references from RAG results

- Test: Nmap finds vsftpd 2.3.4 → RAG returns CVE-2011-2523 CVSS 10.0 → agent exploits directly

- Set up weekly NVD refresh cron job — database stays current automatically

### Week 11 — Documentation & GitHub

- Write professional GitHub README with architecture diagram, demo GIF, installation guide

- Document all VulnHub machine walkthroughs as separate writeup files

- Add SECURITY.md — responsible use guidelines (critical for red team tools)

- Write technical blog post: 'How I built an AI agent that does pentesting with RAG'

### Week 12 — Content & Launch

- Record 3–5 minute demo video: agent finding a real CVE via RAG lookup and exploiting it

- Publish LinkedIn post series: architecture, RAG module deep dive, demo

- Submit writeup to null community or OWASP local chapter

- Update resume with metrics: X vulnerabilities found, Y machines exploited, 240K CVEs indexed

# 5. Resume Line & Interview Prep

## 5.1 Resume Bullet

Copy-paste ready resume line RedAgent — Autonomous Penetration Testing Agent ¦ GitHub ¦ Live Demo Built an agentic AI system using LangGraph that autonomously plans and executes multi-step attack chains against vulnerable targets. Integrated 6+ security tools (Nmap, Nuclei, SQLMap, Metasploit), implemented ReAct reasoning loop with adaptive replanning, and built a RAG pipeline over 240K NVD CVEs using ChromaDB + sentence-transformers for real-time exploit selection. Auto-generates CVSS 3.1-scored pentest reports with MITRE ATT&CK mapping. Successfully exploited 10+ VulnHub machines. Stack: Python, FastAPI, React, PostgreSQL, ChromaDB, AWS, LangGraph, Claude API.

## 5.2 Interview Questions You Will Get

### "Walk me through your project"

Answer structure (10 minutes):

- Problem: Manual pentesting is slow and doesn't scale. Security teams need automation.

- Solution: An agent that reasons about a target and executes attack chains autonomously.

- Architecture: 4 layers — LangGraph brain, tool belt, React dashboard, report engine.

- Demo moment: Pull up the dashboard, drop in a VulnHub IP, show the agent working live.

- Result: Found X real vulnerabilities across Y machines, generated professional reports.

### "How does the agent decide what to do next?"

Answer:

- Uses the ReAct pattern — Reason, Act, Observe in a loop.

- After each tool call, agent receives structured output and reasons about what it means.

- Maintains a state object tracking: what's been scanned, what's been tried, what's worked.

- If an exploit fails, agent checks the error, reasons about alternatives, tries next module.

### "What's the hardest technical problem you solved?"

Answer options:

- Tool output normalization — every security tool returns different formats. Built a parser that standardizes all output into a consistent findings schema the agent can reason about.

- Agent getting stuck in loops — implemented a seen-actions set so agent doesn't retry failed techniques. Added a max-steps limit with graceful termination.

- Metasploit integration — XMLRPC API is poorly documented. Had to reverse-engineer module option formats and handle async session management.

### "How do you handle ethical/legal concerns?"

Answer:

- Tool only runs against targets explicitly added to scope list by the operator.

- SECURITY.md in GitHub repo documents responsible use policy.

- All testing done in isolated AWS VPC — no traffic to real internet from target subnet.

- VulnHub machines are intentionally vulnerable, legally distributed for this purpose.

### "Explain how your RAG system works"

Answer (this question will come in any AI/ML interview):

- RAG stands for Retrieval-Augmented Generation. Instead of relying on the LLM's training data for CVE knowledge, I built a pipeline that retrieves relevant CVEs from a live database at query time.

- Build phase: Downloaded all 240K CVEs from the NVD API. Converted each CVE into a searchable text chunk containing the CVE ID, description, CVSS score, and affected products. Embedded these chunks using sentence-transformers (all-MiniLM-L6-v2) and stored in ChromaDB.

- Runtime phase: When Nmap detects a service like 'vsftpd 2.3.4', the agent calls the search_cve_database tool. This embeds the query, does cosine similarity search in ChromaDB, and returns the top 5 matching CVEs ranked by CVSS score.

- Why ChromaDB: Local, persistent, free, no API calls at query time. Query latency is 50–200ms. Entire database is ~2–3 GB on disk.

- Why not just ask the LLM: LLMs have a training cutoff. CVEs from 2024–2026 won't be in training data. RAG keeps the knowledge current without retraining.

# 6. Prerequisites — What to Learn Before Building

## 6.1 Learning Order (12 Weeks Parallel)

| Week | Focus | Resource | Outcome |
| --- | --- | --- | --- |
| 1–2 | Web exploitation hands-on | PortSwigger Web Academy | SQLi, XSS, IDOR, SSRF labs completed |
| 3–4 | Network + Metasploit | TryHackMe — Metasploit rooms | Can exploit Metasploitable manually |
| 5–6 | LangGraph deep dive | LangGraph docs + Krish Naik | ReAct agent with tools built |
| 7–8 | Lab setup + first integration | VulnHub + AWS docs | Nmap tool working in agent |
| 9–12 | Build RedAgent Month 1 | This document | End-to-end flow working |

## 6.2 Your Current Gaps (Honest Assessment)

Biggest Gap: Hands-on Exploitation You have theory (EC-Council certs, CEH v13) but limited hands-on exploitation practice. Fix this first: 2 weeks of PortSwigger labs before touching any RedAgent code. Everything else — LangGraph, Docker, AWS — you already have or can learn fast. Immediate action: Create a PortSwigger account today and complete the SQL Injection learning path.

# 7. Repository Structure

redagent/ ├── agent/ # LangGraph agent core │ ├── graph.py # LangGraph state machine definition │ ├── tools/ # Security tool wrappers │ │ ├── nmap_tool.py │ │ ├── nuclei_tool.py │ │ ├── sqlmap_tool.py │ │ ├── metasploit_tool.py │ │ ├── subfinder_tool.py │ │ └── cve_rag_tool.py # RAG-powered CVE lookup tool │ ├── rag/ # RAG + ChromaDB module (NEW) │ │ ├── pipeline.py # NVD API fetch + CVE processing │ │ ├── embedder.py # sentence-transformers embedding │ │ ├── store.py # ChromaDB operations (read/write/query) │ │ └── update.py # Weekly NVD refresh job │ ├── memory.py # Short + long term memory │ └── planner.py # Attack chain planner ├── api/ # FastAPI backend │ ├── main.py # Routes + WebSocket │ ├── models.py # Pydantic models │ └── db.py # PostgreSQL connection ├── dashboard/ # React frontend │ ├── src/ │ │ ├── components/ # Chain viz, findings panel, reasoning stream │ │ └── pages/ # Dashboard, history, report ├── reports/ # Report engine │ ├── generator.py # CVSS scoring + LLM report writing │ └── templates/ # PDF report templates ├── chroma_db/ # ChromaDB persistent storage (240K CVEs) ├── lab/ # AWS lab setup │ ├── terraform/ # Infrastructure as code │ └── docker-compose.yml # Tool containers ├── writeups/ # VulnHub machine writeups ├── SECURITY.md # Responsible use policy └── README.md # Architecture + demo + install guide

# 8. RAG + ChromaDB Module — Full Specification

## 8.1 Why RAG Changes Everything

| Factor | Without RAG | With RAG + ChromaDB |
| --- | --- | --- |
| CVE Knowledge | LLM training data only (may be outdated) | Live NVD database, always current |
| Attack Speed | Tries multiple modules blindly | Goes directly to known exploit |
| Accuracy | Hit or miss on specific versions | Version-specific CVE matching |
| Recent CVEs | Misses anything post LLM cutoff | Catches 2024-2026 CVEs instantly |
| Report Quality | Generic findings | CVE IDs, CVSS scores, references auto-filled |
| Resume Signal | LLM APIs, LangGraph | + RAG, Vector DB, embeddings |

## 8.2 How It Works — Simple Explanation

CVE / NVD / CVSS — What These Mean CVE (Common Vulnerabilities and Exposures): A unique ID for every known security bug. Example: CVE-2011-2523 = the backdoor in vsftpd 2.3.4 that gives root access with no password. NVD (National Vulnerability Database): The US government library of all CVEs. Free, public, updated daily. Your RAG pipeline downloads from here. URL: nvd.nist.gov CVSS (Common Vulnerability Scoring System): A 0-10 score rating how dangerous a bug is. 0-3.9 = Low ¦ 4-6.9 = Medium ¦ 7-8.9 = High ¦ 9-10 = Critical CVSS 10.0 means: exploitable over internet, no authentication, full system takeover.

## 8.3 RAG Flow — Step by Step

BUILD PHASE (run once, ~2-3 hours): NVD API → fetch 240K CVEs → process into text chunks → embed with sentence-transformers → store in ChromaDB (local, ~2-3 GB) RUNTIME PHASE (every engagement): Nmap finds: vsftpd 2.3.4 on port 21 → Agent calls: search_cve_database('vsftpd 2.3.4') → ChromaDB cosine similarity search (50-200ms) → Returns: CVE-2011-2523, CVSS 10.0, CRITICAL Metasploit: exploit/unix/ftp/vsftpd_234_backdoor → Agent runs that exact module directly → Root shell obtained → Report auto-filled: CVE ID + CVSS score + reference URL

## 8.4 Three Components to Build

### Component 1 — NVD Data Pipeline (agent/rag/pipeline.py)

Runs once to build the database. Re-runs weekly to stay current.

- Fetches CVEs from NVD API in batches of 2000 (free API key from nvd.nist.gov)

- Extracts: CVE ID, description, CVSS score, severity, affected product CPE strings

- Builds searchable text chunk per CVE combining all fields

- Passes chunks to embedder → then to ChromaDB store

- Total CVEs: ~240,000. Build time: 2–3 hours first run.

### Component 2 — ChromaDB Store (agent/rag/store.py)

- ChromaDB collection name: nvd_cves, similarity metric: cosine

- Embedding model: all-MiniLM-L6-v2 from sentence-transformers (80MB, fully local)

- Each record stores: embedding vector + CVE metadata (id, cvss, severity, description)

- Query function: takes search text → returns top N CVEs filtered by minimum CVSS

- Supports CVSS filtering — e.g. only return Critical (9.0+) findings

### Component 3 — LangGraph Tool (agent/tools/cve_rag_tool.py)

- Decorated with @tool so LangGraph agent can call it like any other tool

- Input: service name + version string (e.g. 'Apache 2.4.49')

- Input: min_cvss float (default 7.0 — only High and Critical CVEs)

- Output: structured string with CVE IDs, scores, descriptions for agent to reason about

- Agent uses this output to pick the most dangerous CVE and find the matching Metasploit module

## 8.5 Setup Steps (One Time)

| Step | Command / Action | Time |
| --- | --- | --- |
| 1 | pip install chromadb sentence-transformers requests | 2 min |
| 2 | Get free NVD API key at nvd.nist.gov/developers/request-an-api-key | 2 min |
| 3 | python agent/rag/pipeline.py --build | 2–3 hours |
| 4 | python agent/rag/pipeline.py --test 'apache 2.4.49' | 1 min |
| 5 | Add weekly cron: 0 2 * * 0 python agent/rag/update.py | 5 min |

## 8.6 Storage & Performance

| Metric | Value |
| --- | --- |
| Total CVEs in NVD | ~240,000 |
| ChromaDB disk size | ~2–3 GB |
| Query latency | 50–200ms |
| Embedding model size | ~80MB (all-MiniLM-L6-v2) |
| First build time | 2–3 hours |
| Weekly update time | 10–15 minutes |
| API cost at query time | Zero — fully local |

## 8.7 Impact on Pentest Report

Before RAG vs After RAG — Report Finding Example WITHOUT RAG: Finding: FTP service detected on port 21. Potential vulnerabilities may exist. CVSS: N/A CVE: N/A Remediation: Update FTP software. WITH RAG: Finding: Backdoor Command Execution via vsftpd 2.3.4 CVE ID: CVE-2011-2523 CVSS Score: 10.0 (CRITICAL) Description: vsftpd 2.3.4 contains a backdoor allowing unauthenticated RCE. Proof of Concept: Root shell obtained in 4 seconds. [Screenshot attached] Remediation: Upgrade to vsftpd 2.3.5 immediately. No authentication bypass possible on patched version. Reference: https://nvd.nist.gov/vuln/detail/CVE-2011-2523

# 9. Success Metrics — How to Know It's Done

| Milestone | Success Criteria |
| --- | --- |
| Month 1 complete | Agent runs Nmap + Nuclei on Metasploitable, returns structured findings |
| Month 2 complete | Agent exploits vsftpd backdoor on Metasploitable, generates PDF report |
| RAG complete (Week 10) | ChromaDB built with 240K CVEs, query 'vsftpd 2.3.4' returns CVE-2011-2523 in top result |
| RAG integrated | Agent calls search_cve_database automatically after every Nmap service detection |
| Month 3 complete | 10+ VulnHub machines tested, demo video recorded, GitHub README live |
| Interview ready | Can explain RAG pipeline end-to-end, demo live in 5 minutes, answer questions for 45+ min |
| Resume ready | Metrics: X vulns found, Y machines exploited, 240K CVEs indexed — no vague claims |
| Community proof | One writeup published on null/Medium, LinkedIn post with 500+ impressions |

# 10. Final Note

The One Thing That Makes or Breaks This Project Test it against real VulnHub machines and record the results. A demo video of RedAgent autonomously finding and documenting a real CVE on a VulnHub machine is worth more than any resume bullet. Record it. Put it on GitHub. Post it on LinkedIn. The difference between a student project and an industry-level project is evidence. RedAgent gives you evidence — if you actually build it and test it properly. Ship before October 2026. One month of PortSwigger first. Then build.

RedAgent Project Documentation v2.0  |  Raushan Raj  |  July 2026  |  Includes RAG + ChromaDB